FAKE STORE API TEST PLAN

1. DOCUMENT INFORMATION

Project Name: Fake Store API QA Project

Prepared By: Muhammad Hassnain Raza

Testing Type: Manual API Testing

Tool Used: Postman

Bug Tracking Tool: Jira

Date: July 2026

2. PROJECT OVERVIEW

This project focuses on manual API testing of the Fake Store API using Postman.

The objective is to verify API functionality, response accuracy, status codes, input validation, and error handling.

API Base URL:

https://fakestoreapi.com/

3. TEST OBJECTIVES

The objectives of this testing are:

- Verify API endpoints function correctly

- Validate request and response data

- Validate HTTP status codes

- Perform CRUD operation testing

- Perform negative testing with invalid inputs

- Identify and report bugs in Jira

4. TEST SCOPE

In Scope:

- Product API testing

- GET requests

- POST requests

- PUT requests

- DELETE requests

- Positive testing

- Negative testing

Out of Scope:

- Performance testing

- Security testing

- Load testing

- Database validation

5. TEST ENVIRONMENT

Operating System: Windows 10/11

API Testing Tool: Postman

Bug Tracking Tool: Jira

Browser: Google Chrome

Internet Connection: Stable Broadband

6. API ENDPOINTS TESTED

- GET /products

- GET /products/1

- GET /products/999999

- POST /products

- PUT /products/1

- PUT /products/999999

- DELETE /products/1

- DELETE /products/999999

7. TESTING TYPES PERFORMED

- Functional Testing

- API Testing

- Validation Testing

- Negative Testing

- Regression Testing (Basic)

8. ENTRY CRITERIA

- API server accessible

- Postman installed

- Internet available

- Test data prepared

9. EXIT CRITERIA

- Testing will be considered complete when:

- All planned test cases are executed

- Bugs are reported in Jira

- Test execution report is completed

10. RISKS

- Public API may behave inconsistently

- Fake API may not persist actual data changes

- Server downtime may affect testing

11. DEFECT MANAGEMENT PROCESS

Bug lifecycle used in Jira:

To Do → In Progress → Ready for Retest → Done

12. BUG SUMMARY

Total Bugs Found: 5

Bug 1:

Invalid product ID returns 200 instead of 404

Bug 2:

POST accepts negative price

Bug 3:

PUT accepts negative price

Bug 4:

DELETE returns success for invalid product ID

13. APPROVAL

Testing Completed By:

Muhammad Hassnain Raza